Factory Monitoring & Predictive Maintenance System

Final Project Proposal

1. Project Description

The Factory Monitoring & Predictive Maintenance System is an intelligent platform designed to monitor factory machines, analyze operational data, and predict potential failures before they occur. The goal of the system is to improve machine reliability, reduce unexpected downtime, and help factories make better operational decisions.

The system will analyze multiple datasets related to machine operations, including machine information, failure records, maintenance history, and machine error logs. By analyzing these datasets, the platform will identify patterns that indicate potential machine problems and provide early warnings before failures occur.

The platform will include a monitoring interface that allows users to track machine performance, efficiency, and operational status. Through interactive dashboards, users will be able to view important metrics such as machine utilization, error frequency, maintenance history, and failure risk levels.

In addition, the system will include an image classification model that analyzes machine images to determine whether visible defects or damages are present. This module will use CNN techniques to classify machine conditions.

The project also aims to support decision-making in factory operations. For example, if production needs to increase, the system can analyze machine data to estimate which machines are at higher risk of failure and whether increasing production could negatively impact machine performance or maintenance costs.

A future extension of the platform will include an AI-powered chatbot assistant that can answer questions about machine conditions, explain possible causes of failures, and provide recommendations for maintenance or operational adjustments.

Overall, the system will help factories move toward smarter manufacturing by combining data analysis, machine learning, and visualization tools to improve productivity and reduce operational risks.

2. Group Members

- Shehabeldeen Yousef Hassan

- Ahmad Achraf Abdelbary

- Ahmad Abdel Latif Amer

- Shahd Ahmed Khaled

- Ziad Samy Said

- Saad Salah

3. Team Leader

The team leader will be responsible for organizing the workflow, ensuring that project milestones are achieved on time, and coordinating communication between all team members.

4. Objectives

The main objectives of the project are:

- Monitor factory machines and track their operational performance.

- Analyze historical machine data to identify patterns and trends.

- Predict possible machine failures using machine learning models.

- Identify the most influential factors that lead to machine breakdowns.

- Detect machine defects using image classification techniques.

- Provide dashboards for monitoring machine status and performance.

- Support decision-making regarding machine usage and production planning.

- Reduce unexpected machine downtime and maintenance costs.

- Improve operational efficiency in factory environments.

5. Tools & Technologies

Programming & Data Processing

- Python

- Pandas

- NumPy

Machine Learning

- Scikit-learn

- TensorFlow or PyTorch

Data Visualization

- Power BI

- Matplotlib

- Seaborn

- Dashboard

Application Development

- Streamlit

Backend Development

- FastAPI

Database

- SQL or SQLite

These technologies will be used to build the complete system, from data processing and model development to visualization and platform deployment.

| Milestone | Description | Deadline |
| --- | --- | --- |
| Project Planning | Define project scope, objectives, and overall system architecture | 7 April 2026 |
| Data Preparation | Collect, clean, and preprocess machine datasets for analysis | 27 April 2026 |
| Exploratory Data Analysis | Analyze data patterns and understand machine behavior | 4 May 2026 |
| Feature Engineering | Create meaningful features for machine learning models | 11 May 2026 |
| Model Development | Train and evaluate machine failure prediction models | 18 May 2026 |
| Image Classification Model | Develop an image classification model for defect detection | 25 May 2026 |
| Dashboard Development | Build dashboards to monitor machine performance and system insights | 20 June 2026 |
| System Integration | Integrate data processing, machine learning models, and user interface | 27 June 2026 |
| Testing & Optimization | Test the system and optimize overall performance | 5 July 2026 |
| Final Presentation | Prepare the final demonstration and complete the project report | 20 July 2026 |

7. KPIs (Key Performance Indicators)

1. Data Quality

| Metric | Target |
| --- | --- |
| Percentage of missing values handled | 95% |
| Data accuracy after preprocessing | 90% |
| Dataset diversity (representation of different categories) | 85% |

2. Model Performance

| Metric | Target |
| --- | --- |
| Model Accuracy / F1 Score | 87% |
| Model prediction speed (Latency) | < 100 milliseconds |
| Error rate (False Positive / False Negative) | < 10% |

3. Deployment & Scalability

| Metric | Target |
| --- | --- |
| API uptime | 99% |
| Response time per request | < 200 milliseconds |
| Real-time image processing speed | 10 frames per second |

4. Business Impact & Practical Use

| Metric | Target |
| --- | --- |
| Reduction in manual monitoring effort | 60% |
| Expected cost savings | 25–30% |
| User satisfaction | 90% |